**Activity Log Recording**

**Scrum Master: See Yen Hong**

**Project Name: Bus Ticketing System**

**Iteration Duration: 21 November 2016 to 27 November 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Action/ Use Case** | **Member Involved** | **Duration** | **Remarks** |
| 21-11-2016 | Identify potential user stories | All members involved | 2 hour | Identify the core function for this system. Core function included login module, registration module, reservation module, and also online payment module |
| 22-11-2016 | Add stories title for all the core function | All members involved | 1 hours | - |
| 22-11-2016 | Add all the core function to the ice box | All members involved | 1 hours | - |
| 22-11-2016 | Turn all the core function into current/backlog from the ice box | All members involved | 1 hours | - |
| 23-11-2016 | Edit log-in module user stories | See Yen Hong | 1 hours | Allocate 3 point to login module |
| 24-11-2016 | Edit registration module user stories | Cheong Huan Keong | 1 hours | Allocate 3 point to registration module |
| 25-11-2016 | Edit reservation module user stories | Tan Kit Siang | 1 hour | Allocate 3 point to reservation module |
| 26-11-2016 | Edit online payment module user stories | Chye Kian Tene | 1 hour | Allocate 3 point to online payment module |
| 27-11-2016 | Discuss all the user stories for the module we created | All member involved | 2 hours | - |

**Activity Log Recording**

**Scrum Master: See Yen Hong**

**Project Name: Bus Ticketing System**

**Iteration Duration: 28 November 2016 to 4 December 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Action/ Use Case** | **Member Involved** | **Duration** | **Remarks** |
| 28-11-2016 | Identify previous user stories for ready to assign task to it | All members involved | 2 hour | Decided the task for each module |
| 29-11-2016 | Add task to login module | See Yen Hong | 2 hours | - |
| 30-11-2016 | Add task to registration module | Cheong Huan Keong | 2 hours | - |
| 01-12-2016 | Add task to reservation module | Tan Kit Siang | 1 hour | - |
| 02-12-2016 | Add task to online payment module | Chye Kian Tene | 3 hours | - |
| 03-12-2016 | Completed task – “Create a user interface for Reservation Module” | Tan Kit Siang | 2 hours | - |
| 03-12-2016 | Completed task – “Create a user interface for registration module” | Cheong Huan Keong | 2hours | - |
| 03-12-2016 | Completed task – “Create a user interface for online payment module” | Chye Kian Tene | 2 hours | - |
| 03-12-2016 | Completed task – “Create interface for login module”. | See Yen Hong | 2 hours | - |
| 04-12-2016 | Verify the task added to previous module | All member involved | 2 hours | -Realize some of the task is useless for the module |

**Activity Log Recording**

**Scrum Master: See Yen Hong**

**Project Name: Bus Ticketing System**

**Iteration Duration: 5 December 2016 to 11 December 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Action/ Use Case** | **Member Involved** | **Duration** | **Remarks** |
| 5-12-2016 | Identify the potential user stories | All members involved | 2 hour | Identify the supplementary function for this function |
| 6-12-2016 | Discussion for the supplementary function | All members involved | 2 hours | - |
| 7-12-2016 | Added the change password, password recovery to the ice box | All members involved | 2 hours | Some of the member reject for this supplementary function |
| 8-12-2016 | Discussion and explain the function of the change password and password recovery function to other member | See Yen Hong | 2 hours | - |
| 9-12-2016 | Objection for the supplementary function | -Chye Kian Tene  -Cheong Huan Keong  -Tan Kit Siang | 1 hour | Point out the problem |
| 10-12-2016 | Explain why reject the supplementary function in this system | -Chye Kian Tene  -Cheong Huan Keong  -Tan Kit Siang | 2 hours | - |
| 11-12-2016 | Discuss and make the decision for the supplementary function with all member | All member involved | 2 hours | The supplementary function deleted for temporary |

**Activity Log Recording**

**Scrum Master: See Yen Hong**

**Project Name: Bus Ticketing System**

**Iteration Duration: 12 December 2016 to 18 December 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Action/ Use Case** | **Member Involved** | **Duration** | **Remarks** |
| 12-12-2016 | Discussion for the core function | All members involved | 2 hour | Found some problem with the core function |
| 13-12-2016 | Discussion for ready to re-do the system | All members involved | 2 hours | Ready to stop the previous core function that we done |
| 14-12-2016 | Change the started core function to unstarted and turn all these to ice box | All members involved | 2 hours | Decided to stop previous core function |
| 15-12-2016 | Identify the potential user stories for the system | All members involved | 2 hours | Discussion for the core function |
| 16-12-2016 | Discuss the core function and the task must be involved | All members involved | 2 hour | Core function will be security management which is log-in module, and password recovery module |
| 17-12-2016 | Continue to discuss the core function and the task inside | All members involved | 4 hours | Add staff management and customer management to be the core function. All these management including create function, read function, update function, delete function the staff or customer. |
| 18-12-2016 | Continue to discuss the core function and the task inside | All members involved | 2 hours | Add ticket purchase transaction module to become core function. |

**Activity Log Recording**

**Scrum Master: See Yen Hong**

**Project Name: Bus Ticketing System**

**Iteration Duration: 19 December 2016 to 25 December 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Action/ Use Case** | **Member Involved** | **Duration** | **Remarks** |
| 19-12-2016 | Discuss for the payment function in this system and the task must be involved | All members involved | 2 hour | Decided what is payment function going to do |
| 20-12-2016 | Discuss another core function which is driver schedule management and the task inside | All members involved | 2 hours | This function can use to maintain schedule and assign driver to handle the schedule |
| 21-12-2016 | Discuss the supplementary function which is purchased ticket management and the task | All members involved | 2 hours | The function consists of change ticket but there is condition |
| 22-12-2016 | Finalize and discuss about all the core function and supplementary function and ready to turn in to ice | All members involved | 5 hours | All member accept with the function we has been discussed |
| 23-12-2016 | Turn the security management in to current/backlog which is included log-in module, and password recovery module | See Yen Hong | 1 hours | - |
| 23-12-2016 | Completed all the task in log-in module | See Yen Hong | 1 hours | - |
| 23-12-2016 | Completed all the task in password recovery module | See Yen Hong | 1 hours | - |
| 24-12-2016 | Added create staff module into current/backlog add the task at the same time | See Yen Hong | 1 hours | - |
| 24-12-2016 | Completed all the task in create staff module | See Yen Hong | 1 hours | - |
| 25-12-2016 | Add read Staff module into current/backglog and task | See Yen Hong | 1 hours | - |
| 25-12-2016 | Completed all the task in read staff module | See Yen Hong | 1 hours | - |
| 25-12-2016 | Add update Staff module into current/backglog and task | See Yen Hong | 1 hours | - |
| 25-12-2016 | Completed all the task in update staff module | See Yen Hong | 1 hours | - |
| 25-12-2016 | Add delete Staff module into current/backglog and task | See Yen Hong | 1 hours | - |
| 25-12-2016 | Completed all the task in delete staff module | See Yen Hong | 1 hours | - |
| 25-12-2016 | Added create customer module into current/backlog add the task at the same time | Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Completed all the task in create customer module | Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Add read customer module into current/backglog and task | Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Completed all the task in read customer module | Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Add update customer module into current/backglog and task | Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Completed all the task in update customer module | Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Add delete customer module into current/backglog and task | Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Completed all the task in delete customer module | Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Add ticket purchase transaction module into current/backglog and task | Chye Kian Tene | 1 hours | - |
| 25-12-2016 | Completed all the task in ticket purchase transaction module | Chye Kian Tene | 1 hours | - |
| 25-12-2016 | Added create driver schedule module into current/backlog add the task at the same time | -See Yen Hong  -Chye Kian Tene  -Tan Kit Siang | 1 hours | - |
| 25-12-2016 | Completed all the task in create driver schedule module | -See Yen Hong  -Chye Kian Tene  -Tan Kit Siang | 1 hours |  |
| 25-12-2016 | Add read driver schedule module into current/backglog and task | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Completed all the task in read driver schedule module | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Add update driver schedule module into current/backglog and task | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Completed all the task in update driver schedule module | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Add delete driver schedule module into current/backglog and task | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Completed all the task in delete driver schedule module | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Add create payment module into current/backglog and task | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Completed all the task in create payment module | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Add calculate payment module into current/backglog and task | Cheong Huan Keong | 1 hours | - |
| 25-12-2016 | Completed all the task in calculate | Cheong Huan Keong | 1 hours | - |